# HSP Platform v2 — Master Instructions

Last Updated: 2026-06-27

# 1. Project Overview

High School Prospect (HSP) Platform v2 is a Next.js (App Router) web application hosted on Supabase. It enables high-school baseball student-athletes to build a recruiting profile, and college coaches to search and contact prospects. Three roles exist: student, parent, and coach.

Tech Stack:

Framework: Next.js (App Router)

Database / Auth: Supabase (Postgres + Supabase Auth)

Storage: Supabase Storage

Styling: Tailwind CSS v4 + custom CSS variables

Language: TypeScript

Icons: lucide-react

Payments: Lemon Squeezy (CONFIRMED — not Stripe)

Email: Resend (CONFIRMED — zero integration yet)

# 2. Recent Changes (Last 20 Commits)

feat: adjust hero image object-position to center batter on desktop

feat: replace feature pill with three left-aligned feature rows (icons, dividers) in homepage hero

feat: center-align hero badge, heading and paragraph on mobile, keep left-aligned on desktop

feat: reduce hero padding and convert feature pill to 2x2 grid on mobile, remove plus separators

feat: add player profile badge and feature pill to homepage hero

feat: add Media tab, move media section into it, add Recent Activity section with internal scroll to Overview

feat: show parent relationship next to name in Parent/Guardian section

feat: add show_on_profile toggle to family members and display Family Contacts section on dashboard

feat: add relationship to student dropdown in parent/guardian edit profile section

feat: add parent phone and relationship fields to student signup, sync to parents table and Manage Family card

feat: connect Manage Family form to family_members table with insert, list, and delete

feat: redesign account settings as tabs (Security, Subscription, Manage Family)

feat: consolidate Back button to settings header, remove duplicate Back buttons from cards

feat: display Silver/Gold plan and billing frequency in subscription card with dynamic messaging

fix: align settings card button rows using grid-rows layout, finalize redesign

feat: grant parents full edit access on student dashboard and edit profile page

feat: sync grade and graduation year, SAT/ACT validation, profile card improvements

# 3. All Routes

## Public Routes (app/(site)/)

/ — Homepage (hero section + How It Works)

/login — Email/password login with role-based redirect

/signup — Multi-step: Account Type → Details → Verify

/pricing — Silver/Gold plan cards

/about — About page

/contact — Contact form

/learn-more — Learn more page

/terms-and-conditions — Legal T&C

/privacy-policy — Privacy policy

## API Routes (app/api/)

POST /api/auth/signup — Creates student/coach/auto-parent accounts

POST /api/auth/login — Validates login, role check

POST /api/billing/portal — PLACEHOLDER, returns HTTP 501 (Lemon Squeezy stub)

## Dashboard Routes (Authenticated)

/dashboard/student — Main student dashboard (profile card + 5 tabs)

/dashboard/student/edit — Edit profile form

/dashboard/student/settings — Account Settings (Security / Subscription / Manage Family)

/dashboard/coach — Prospect search + watchlist + messages + notifications

/dashboard/coach/settings — Coach settings

## Not Yet Built

/forgot-password — Referenced in login UI, returns 404 if visited (CRITICAL MISSING)

# 4. Completed Features

## Homepage (app/(site)/page.tsx)

Hero section (left-aligned on both mobile and desktop):

Red badge: 'ALL-IN-ONE PLAYER PROFILE' with user icon (red background)

H1 heading: 'Elevate Your Baseball Recruiting Journey'

Paragraph: intro copy

Three left-aligned feature rows: white circle + red icon + label — (1) Share your social links, (2) Highlight your stats and videos, (3) Present your full profile in one place

CTA buttons: 'Get Started' (red), 'Learn More' (white with border)

Hero image: /player-hero.webp, md:object-[70%_center] to center batter on desktop

'How It Works' section: 3-card grid (1-col mobile, 3-col desktop) with hover scale effect.

NOTE: Homepage hero is DELICATE CODE. Alignment took many iterations. Always make minimal/additive changes only. Commit a checkpoint before touching. Never restructure the flex layout.

## Auth Flows

Student Signup (multi-step):

Step 1: Account type selection (Student-Athlete vs College Coach)

Step 2 (Student): Full Name, Email, Password, Grade, High School, City, State. Parent/Guardian: Full Name, Email, Phone (auto-formatted), Relationship (required dropdown: Mother / Father / Grandparent / Guardian / Sibling / Other + specify). parent_relationship synced to students.parent_relationship, students.parent_phone, parents.relationship.

Step 2 (Coach): Full Name, Phone (10-digit formatted), University Email (.edu required), Password, University, Division (NCAA D1/D2/D3, NAIA, NJCAA), State

Step 3: Success / pending verification message

Auto-Parent Account Creation: /api/auth/signup uses SUPABASE_SERVICE_ROLE_KEY to create parent account via Supabase Auth Admin API (email_confirm: true, temp UUID password). Linked to student via parents table. No email delivery yet — parent cannot log in until forgot-password is implemented.

Login: Role-based redirects. Coaches blocked until coaches.verified = true. Pending/expired profiles blocked.

## Student Dashboard (/dashboard/student)

Profile Card (left column):

Avatar with upload, name, position, graduation year/grade

Stats grid: BATS, THROWS, HT/WT, HOMETOWN

Academics: GPA, SAT, ACT, Intended Major

STUDENT section: Name, Email, Phone

PARENT/GUARDIAN section: Name — Relationship (reads students.parent_relationship; fallback 'Parent/Guardian'), Email, Phone

COACH section: Name, Email, Phone

Social links: Facebook, Instagram, Snapchat, TikTok, X (grayed if empty)

FAMILY CONTACTS section: Lists family_members rows where show_on_profile = true (shown below COACH section)

Main Tabs (right column) — 5 tabs:

Overview: Stats card (position player / pitcher toggle with full stat sets) + Recent Activity section with internal scroll. Activity currently shows SAMPLE_ACTIVITY (hardcoded in StudentTabs.tsx) with label 'Live updates coming soon'. Will be replaced with real activity table query in Phase 1.

Search Colleges: State + Division filters, placeholder results

Your Target Schools: Placeholder

Media: MediaUpload + MediaGallery; locked with upgrade banner for free users (links to /pricing). Moved here from Overview tab.

Notifications: Placeholder

## Edit Profile (/dashboard/student/edit)

Full form for all student fields, parent fields, coach fields, social links, stats

Parent/Guardian Info section includes parent_relationship dropdown (handles fixed values: Mother/Father/Grandparent/Guardian/Sibling/Other + custom text)

Parent accounts have full edit access (same capabilities as student)

## Account Settings — 3-Tab Layout (/dashboard/student/settings)

Security Tab:

Change password form with show/hide toggles on both fields

Validation: min 6 chars, must match

Subscription Tab:

Reads from subscriptions table for current student

Displays Silver/Gold plan + billing_frequency (Monthly / Every 6 Months / Annual), or 'Free'

'Renews On' field: placeholder dash (not yet implemented)

'Manage Billing' button: calls POST /api/billing/portal (returns 501 placeholder)

Manage Family Tab:

Linked Parent/Guardian card always shown at top, non-deletable, sourced from students table

Add New Member form: Full Name, Relationship dropdown, Email (optional), Phone (formatted, optional)

Relationship rules: Mother max 1 (counting linked parent), Father max 1 (counting linked parent), Grandparent max 4, Other requires 'please specify' text field

List of existing family_members with show_on_profile toggle and delete button

show_on_profile toggle: when ON, member appears in Family Contacts section on dashboard profile card

## Coach Dashboard (/dashboard/coach)

Profile card: verification badge (Verified / Pending), university, division, state, email, phone

Prospect Search: basic filters (state, grad year, position) + collapsible advanced filters (min GPA, bats, throws, video available, pitcher stats or position player stats); up to 200 results

Prospect cards: avatar, name, position badge, school, state, grad year; stats row hidden on mobile by design

Watchlist / Messages / Notifications: placeholders

# 5. Database (Supabase)

## Tables

### profiles

id (uuid PK, references auth.users on delete cascade)

role (text: 'student' | 'parent' | 'coach')

full_name (text), email (text)

status (text: 'pending' | 'active' | 'expired')

created_at (timestamptz)

RLS: enabled

### students

id (uuid PK), profile_id (FK→profiles, on delete cascade)

email, high_school, city, state, grade, gpa, parent_email

graduation_year, primary_position, secondary_position, bats, throws, height, weight, phone

parent_name, parent_relationship (text nullable), parent_phone (text)

coach_name, coach_email, coach_phone

photo_url, subscription_status

Social: facebook_url, instagram_url, snapchat_url, tiktok_url, x_url

Stats (position): stat_ab, stat_h, stat_2b, stat_3b, stat_r, stat_avg, stat_obp, stat_slg, stat_ops, stat_rbi, stat_hr, stat_sb, stat_fpd

Stats (pitcher): stat_era, stat_whip, stat_ip, stat_k, stat_bb, stat_kbb, stat_velo

Academics: sat_score, act_score, intended_major

RLS: enabled

### parents

id (uuid PK), profile_id (FK→profiles, on delete cascade)

student_id (FK→students, on delete set null)

relationship (text)

created_at (timestamptz)

RLS: enabled

### coaches

id (uuid PK), profile_id (FK→profiles, on delete cascade)

university, division, state, phone

verified (bool, default false)

created_at (timestamptz)

RLS: enabled

### subscriptions

id (uuid PK)

parent_id (FK→parents, on delete cascade)

student_id (FK→students, on delete set null)

plan (text: 'silver' | 'gold')

billing_frequency (text: 'monthly' | '6months' | 'annual')

ls_subscription_id (text) — RENAMED from stripe_id. This is the Lemon Squeezy subscription ID. RENAME COMPLETED in Supabase.

status (text: 'active' | 'canceled' | 'past_due')

created_at (timestamptz)

RLS: enabled

### family_members

id (uuid PK)

student_id (uuid FK→students, on delete cascade)

full_name (text)

relationship (text) — values: Mother | Father | Grandparent | Guardian | Sibling | Other (+ custom specify text)

email (text nullable)

phone (text nullable)

show_on_profile (bool, default false)

created_at (timestamptz)

RLS: enabled — policies allow student and linked parent to read/write

### student_media

id (uuid PK), profile_id (FK→profiles)

file_path (text), file_name (text)

media_type (text: 'photo' | 'video')

created_at (timestamptz)

Storage buckets: student-photos (max 5 photos), student-videos (requires paid subscription)

RLS: enabled

### activity (DESIGNED ON PAPER — NOT YET CREATED IN SUPABASE)

Design: id (uuid PK), student_id (uuid FK→students nullable — NULL = global news for all students), type (text), title (text), description (text), link_url (text optional), created_at (timestamptz)

Icons are mapped from type in code — not stored in DB

Phase 1: Create table + connect Recent Activity section in StudentTabs.tsx

Phase 2: Auto-triggers on profile updates, stat changes, coach views, etc.

Phase 3: Admin panel to create/manage global news entries

Currently: StudentTabs.tsx shows SAMPLE_ACTIVITY (hardcoded array) with 'Live updates coming soon' label

## RLS Status

ALTER TABLE ... ENABLE ROW LEVEL SECURITY is set on ALL tables in lib/database.sql. However, actual row-level policies are defined via the Supabase dashboard (not in the SQL file). MUST verify all policies are actively enforced in the Supabase dashboard before deployment.

# 6. Business Rules

## Roles

student: Owns profile, edits everything, views own dashboard

parent: Auto-created at student signup; views linked student's dashboard with full edit rights; identified via localStorage.viewerRole = 'parent'

coach: Requires .edu email; starts as verified = false; blocked from login until admin sets verified = true in Supabase

## Subscription Logic

students.subscription_status = 'free' | 'paid'

Free: Media tab shows lock icon + upgrade banner (links to /pricing); photo/video upload disabled

Silver/Gold: Media tab fully unlocked

## Privacy Wall

No public-facing student profile URLs exist yet. All student data is behind authentication.

## Coach Verification Flow

Coach signs up → coaches.verified = false → login blocked with 'pending manual verification' message → admin manually sets verified = true in Supabase → coach can log in. No admin UI exists for this yet.

## Parent-Student Linking

Student signs up → /api/auth/signup uses SUPABASE_SERVICE_ROLE_KEY to create parent Auth account (email_confirm: true, temp UUID password) → parents row created linking parent profile to student. Parent logs in → views student dashboard. No email delivery for temp password exists yet.

## Family Members Rules

Mother: max 1 (counts linked parent if relationship = 'Mother'); dropdown option disabled if at cap

Father: max 1 (same logic); dropdown option disabled if at cap

Grandparent: max 4; disabled at cap

Other: requires 'please specify' custom text field

show_on_profile toggle: when true, member appears in FAMILY CONTACTS section on dashboard profile card

Parent/Guardian (from students table) always shown at top of Manage Family list, non-deletable

# 7. Pending / Not Yet Built

## Critical Blockers (Deployment Blockers)

/forgot-password page: CRITICAL — page missing, route returns 404. Login form links to it. Requires Resend integration + Supabase Pro SMTP configuration.

Parent temp password delivery: Parent account is auto-created with a temp UUID password but no email is sent. Parent cannot log in without forgot-password flow.

RLS policies verification: All tables have RLS enabled but actual policies must be verified in Supabase dashboard before any data is considered protected.

Remove console.log statements: Multiple console.log calls in /api/auth/signup/route.ts expose PII and the parent temp password in server logs.

## Payments (Lemon Squeezy)

Zero integration code exists anywhere. No checkout route, no webhook handler.

subscriptions.stripe_id already RENAMED to ls_subscription_id in Supabase (completed).

Missing env vars: LEMONSQUEEZY_API_KEY, LEMONSQUEEZY_WEBHOOK_SECRET

/api/billing/portal already exists as a stub (returns 501) — replace with real LS portal session creation

## Email (Resend)

Zero Resend integration. No RESEND_API_KEY env var. No email flows working.

Requires Supabase Pro plan for custom SMTP configuration.

Needed for: signup verification, parent temp password delivery, forgot-password, notification emails.

## Activity Table

Table not yet created in Supabase.

Recent Activity section in Overview tab shows SAMPLE_ACTIVITY (hardcoded in StudentTabs.tsx).

Phase 1: Create activity table + connect dashboard query

Phase 2: Auto-triggers on profile events

Phase 3: Admin panel for global news

## Other Pending Items

Admin dashboard: coach verification UI, user management

Account numbers: HSP-S-000001 format — not implemented

2FA: not started

Cloudflare deployment: not started

Public student profile pages: not started

Coach messaging: placeholder tab only

Watchlist persistence: placeholder only

family_members Phase 2: auto-triggers on signup/stat updates

family_members Phase 3: admin panel

Coach notifications tab: placeholder only

# 8. Critical Pre-Deployment Checklist

[ ] Remove console.log('Parent temp password:', tempPassword) from app/api/auth/signup/route.ts

[ ] Remove ALL other console.log / console.error debug statements from API routes

[ ] Verify RLS policies are actively enforced in Supabase dashboard for ALL tables (profiles, students, parents, coaches, subscriptions, family_members, student_media)

[ ] Implement /forgot-password page + Resend email flow

[ ] Implement parent temp password email delivery

[ ] Complete Lemon Squeezy integration (checkout route + webhook handler + env vars)

[ ] subscriptions.stripe_id → ls_subscription_id rename: COMPLETED

[ ] Create activity table in Supabase with correct schema and RLS

[ ] Build admin dashboard for coach verification (or manual process via Supabase)

[ ] Add all missing student column migrations to Supabase (verify schema matches code)

[ ] Configure Cloudflare deployment

[ ] Upgrade to Supabase Pro (needed for custom SMTP with Resend)

[ ] Remove all TODO/placeholder comments from production API routes

[ ] Test parent login end-to-end once email flow is live

# 9. Payments Status

Payment processor CONFIRMED: Lemon Squeezy (Merchant of Record). NOT Stripe.

Current state:

Zero LS integration code in codebase

No checkout route

No webhook handler

No LEMONSQUEEZY_API_KEY or LEMONSQUEEZY_WEBHOOK_SECRET env vars

/api/billing/portal returns HTTP 501 with stub comment

subscriptions.ls_subscription_id column: RENAMED from stripe_id, completed in Supabase

students.subscription_status drives Media tab lock in UI

# 10. Email Status

Email provider CONFIRMED: Resend. Current state: ZERO integration.

No RESEND_API_KEY in any env file

No Resend package imported anywhere in codebase

No /forgot-password page exists (404 if visited)

No email verification on signup (Supabase email_confirm: true bypasses it)

Parent auto-created with temp UUID password — no email sent — parent cannot log in

Requires Supabase Pro plan for custom SMTP configuration

# 11. Security Status

## Critical (Block Deployment)

console.log('Parent temp password:', tempPassword) in app/api/auth/signup/route.ts — exposes credentials in server logs

16+ additional console.log calls in signup route expose user IDs, emails, and DB errors

RLS enabled on all tables but actual row-level policies must be confirmed in Supabase dashboard

No /forgot-password page — users are locked out with no account recovery path

## Medium

SUPABASE_SERVICE_ROLE_KEY used in user-triggered signup endpoint — acceptable but must not be expanded

Parent temp password generated but never delivered — effectively inaccessible account

## Low

console.error calls in client-side components (MediaUpload, etc.) expose internal details in browser devtools

# 12. Responsive Design Status

RULE: Every change must preserve both mobile and desktop views. Tailwind responsive prefixes (sm:, md:, lg:) must be used throughout every component. Both views must work before any task is marked complete.

Current status by page:

Homepage Hero: WORKING — left-aligned on both mobile and desktop. Badge, heading, paragraph, three feature rows, and buttons all left-aligned. Hero image right side on desktop, below content on mobile. md: breakpoints throughout.

Homepage 'How It Works': WORKING — 1-col mobile, 3-col desktop (md:grid-cols-3)

Login: WORKING — max-w-md centered form, sm: bottom links

Signup: WORKING — sm:/md: throughout multi-step form

Student Dashboard: WORKING — grid-cols-1 md:grid-cols-3 (profile card + main content)

Account Settings: WORKING — tabs stack on mobile (flex-col sm:flex-row)

Edit Profile: WORKING

Coach Dashboard: WORKING — prospect search card stats row hidden on mobile (hidden sm:flex, by design)

Header: WORKING — hamburger drawer on mobile, nav bar on desktop

# 13. Key Technical Decisions

## Architecture

localStorage.viewerRole distinguishes student vs parent on the same dashboard route (/dashboard/student) — no separate parent route

SUPABASE_SERVICE_ROLE_KEY used only in /api/auth/signup (server-side) to auto-create parent accounts — must remain the ONLY place this key is used

Coach prospect search queries students table directly; up to 200 results per query

Media gating via students.subscription_status checked client-side — must also enforce server-side in Supabase Storage rules once payments are live

## Payments

CONFIRMED: Lemon Squeezy (Merchant of Record) — NOT Stripe. All future payment code must use LS APIs.

subscriptions.stripe_id renamed to ls_subscription_id — COMPLETED in Supabase.

Zero LS code exists. Next step: checkout route + webhook + env vars.

## Email

CONFIRMED: Resend as email provider.

Requires Supabase Pro for custom SMTP.

Zero integration exists.

## Database Design

family_members is a separate table from students to allow multiple entries per student with individual show_on_profile toggle control per member.

activity table design: single table with student_id nullable — NULL = global news shown to all students; non-null = personal event for that student. Icons mapped from type field in code, not stored in DB.

## Styling

Tailwind CSS v4 with CSS variable overrides in app/globals.css:

--color-hsp-red: #d93025

--color-hsp-dark: #0f172a

--color-hsp-gray: #64748b

--color-hsp-card: #F2F3F3

## Delicate Code Zones

Homepage hero (app/(site)/page.tsx): alignment took many iterations. Always make minimal/additive changes. Commit checkpoint before touching. Current image: /player-hero.webp with md:object-[70%_center]. NEVER restructure the flex layout.

Recent Activity in Overview tab: currently shows SAMPLE_ACTIVITY (hardcoded). Will be replaced with real activity table query in Phase 1 — do not refactor the component structure until then.

## Environment Variables

Currently configured:

NEXT_PUBLIC_SUPABASE_URL

NEXT_PUBLIC_SUPABASE_ANON_KEY

SUPABASE_SERVICE_ROLE_KEY

Missing (needed for full implementation):

LEMONSQUEEZY_API_KEY

LEMONSQUEEZY_WEBHOOK_SECRET

RESEND_API_KEY

NEXT_PUBLIC_APP_URL